# Capstone Step 2 — Project Proposal

Project: Sideline Studio / Pro Football Companion

## Proposal Overview

| Type | Description |
| --- | --- |
| Stack | Frontend: React 18 + Vite, React Router, Axios, Lottie. Backend: Node.js + Express, MongoDB (Mongoose), cron jobs (node-cron), rate limiting/validation (express-rate-limit, express-validator), logging (morgan/pino). |
| Focus | Evenly focused full-stack application (data ingestion + API + UI). |
| Type | Website (responsive web app). |
| Goal | Provide a fast, data-rich NFL companion that surfaces player, team, and matchup insights from the latest two seasons, with search, depth charts, comparisons, and visual stats. |
| Users | NFL fans, fantasy football players, sports bettors, and analysts who want quick, trustworthy player/team insights and comparisons. |
| Data | BallDontLie NFL API data (players, teams, games, stats, standings, injuries, odds, plays), stored and normalized in MongoDB. Derived metrics (per-game stats, rankings, player grades, advanced aggregates) are computed server-side. Cron jobs keep data in sync. |

## Approach / Plan

The project is a full-stack NFL analytics website. The backend ingests and stores data from the BallDontLie NFL API into MongoDB, then computes derived metrics (per-game stats, standings and rankings, player grades by position, and advanced aggregates). The frontend consumes the API to power search, cards, depth chart, matchups, standings, betting, injuries, and play-by-play views.

### Database Schema (High-Level)

Collections include: players, teams, games, stats (weekly/player-game), seasonStats (player-season totals), teamSeasonStats, standings, injuries, odds, plays, advancedMetrics, and syncState. Documents store source IDs for BallDontLie and normalized fields used by the UI.

### API/Data Risks

Potential issues include API rate limits, pagination constraints, missing or inconsistent stats (especially for defense/offensive line), postseason vs. regular season separation, mid-season team changes, and occasional null values. The backend mitigates this by caching to MongoDB, normalizing keys, and providing fallbacks.

### Security Considerations

Sensitive information includes API keys and MongoDB connection strings. These are kept in environment variables. If user authentication is added later, passwords will be hashed and sessions protected.

### Core Functionality

- Player and team search with filters
- Player cards with season stats and grades
- Depth chart with team-specific comparisons
- Matchup comparisons (player vs player, team vs team)
- Standings with rankings and team stats
- Injuries feed with timestamps and recovery estimates
- Betting odds/props view
- Play-by-play view with events and visual FX

### User Flow

Users land on the home page and navigate to depth charts, matchups, cards, or standings. They can search a player, view season stats, compare players or teams, and browse injuries or betting data. The flow is optimized for quick lookup and side-by-side comparison.

### Beyond CRUD / Stretch Goals

Beyond CRUD features include player-grade computation, advanced metric aggregation, automated sync jobs, data-driven rankings, and visual comparisons. Stretch goals include richer advanced metrics (e.g., pressures/OL grades), trend charts, and personalized watchlists.

## Task Breakdown

| Task Name | Description | Type | Difficulty |
| --- | --- | --- | --- |
| Design Database Schema | Finalize collections for players, teams, games, stats, season stats, standings, injuries, odds, plays, and derived metrics. | Backend | Medium |
| Source Data | Integrate BallDontLie NFL API, handle pagination and rate limits, and normalize responses. | Backend | Hard |
| User Flows | Define page-level flows for search, player detail, matchups, depth charts, standings, and injuries. | Frontend | Medium |
| Set up Backend | Express API, MongoDB connection, route structure, cron jobs for sync and derived metrics. | Backend | Medium |
| Set up Frontend | React + Vite app, routing, and base API integration with loading/error states. | Frontend | Medium |
| Compute Derived Metrics | Implement per-game totals, player grades, team rankings, and advanced metric fallbacks. | Fullstack | Hard |
| Data Visualization | Charts/graphs for recent weeks and comparative bars on matchups/depth chart. | Frontend | Medium |
| Performance & Caching | Optimize API responses, avoid redundant calls, and consider indices on MongoDB. | Backend | Medium |
| Stretch: Watchlists | Allow users to save favorite teams/players and surface quick dashboards. | Fullstack | Stretch |

## Labeling

Labels will be used for difficulty (Easy/Medium/Hard), type (Frontend/Backend/Fullstack), and priority (Must Have/Stretch Goal).

## Repository

The capstone project lives in a dedicated GitHub repository and will include all code and documentation. A link will be shared with the mentor for review and approval.